## Slide 1
Robert Fonteijn
MSc AI for marketing strategy
Project Management seminar
Session #4

## Slide 2: Activity
Explore « Products » (work management and sales crm) and « Teams ».
Note down the things you found interesting / useful for debate in class.
20’

## Slide 3: Let’s watch
Make notes of the main points that interested you and formulate questions you have.
As work gets more complex 6 rules to simplify | Yves Morieux | TED@BCG
https://www.ted.com/talks/yves_morieux_as_work_gets_more_complex_6_rules_to_simplify

## Slide 4: Change Management : a 4-phase approach
Phase I: Define the Change Mgt Strategy
Phase II: How people experience change
Phase IV: Implement, Track & Manage Progress
Company’s strategy
Required change to implement the strategy
Business roadmap
Company readiness for change
Structure and size of change mgt team
Roles & responsibilities
Guiding principles
Change Lean Canvas
Change impact assessment
Objectives and levers (ADKAR Model)
Governance
Overarching change management plan status report
Communication plan status report
Sponsorship plan status report
Coaching plan status report
Training plan status report
Resistance management plan status report
Change reinforcement
Overarching change management plan
Communication plan
Sponsorship plan
Coaching plan
Training plan
Resistance management plan
Phase III: Develop the Change Management Plans
Change Commitment Curve
Change Personal Transition Curve
Heart & Mind Human Drivers
Innovation Adoption Curve
Maslow Hierarchy of Human Needs
Four Stages of Team Development
Stakeholder analysis

## Slide 5: The key question is this:
How are we going to manage:
Changes during the project lifecycle
The changes (or impact) that the project is going to have on its external environment
Remember: a project is an effort to change something

## Slide 6: Agenda for Session 4
A few generic change concepts
Teambuilding
A written evaluation

## Slide 7: Change management
Projects that aim for change in whatever environment (and most do) are always difficult and often fail.
Six main messages:
Distinguish between different types of change.
Create dissatisfaction.
Create buy-in.
Deal with resistance to change depending on its cause.
Manage the change curve.

## Slide 8: Message #1: Different types of change
Changing.....
Incremental
Less difficult
Projects
Processes
Structures
Strategy
Goals
Culture
Transformational
Most difficult

## Slide 9: Message #2: Create dissatisfaction
C : (ABD)>X
Where:
C
= change
A
= level of dissatisfaction with the status quo
B
= clarity of the desired state
D
= practical first steps towards the desired state
X
= cost of the change

## Slide 10: Message #3 : create buy-in
Make sure that you are clear about the benefits that will arise from the change for each of the stakeholders.
    This is where you need the completed stakeholder analysis.
Make sure you create buy-in for each key individual - before you present to groups.

## Slide 11: Message #4 : deal with sources of resistance
  Re-frame
  Persuade
  Negotiate
  Confront
  Sanction
3.
Unwilling
2.
Unable
1.
Unknowing
  Train
  Support
  Talk

## Slide 12: Message #5 : the typical change curve
Confidence, Moral & Effectiveness
Time
1. Denial
2. Resistance
3. Acceptance, Exploration
4. Adaptation
Question: what can you usefully do during each of these stages ?

## Slide 13: Useful things to do
Denial | Inform
Resistance | Listen
Acceptance | Discuss
Adaptation | Reward

## Slide 14: A linked tool : the Change impact assessment matrix
Complexity of the change
Size of the change
Low
High
High
The boxes drive the amount of bodies, brains and funds that must be called upon to make things happen.
PS: both « size » and « complexity » dépend on the stakeholders involved!

## Slide 15: The innovation adoption curve
The technology adoption lifecycle is a sociological model that describes the adoption or acceptance of a new product or innovation, according to the demographic and psychological characteristics of defined adopter groups.
The process of adoption over time is typically illustrated as a classical normal distribution or "bell curve".

## Slide 17: The vocabulary
The categories were originally described in terms of farm practices:
Innovators – had larger farms, were more educated, more prosperous and more risk-oriented
Early adopters – younger, more educated, tended to be community leaders, less prosperous
Early majority – more conservative but open to new ideas, active in community and influencing neighbors
Late majority – older, less educated, fairly conservative and less socially active
Laggards – very conservative, had small farms and capital, oldest and least educated

## Slide 18: The Change Canvas : 6 boxes to project-manage change
Describe the change
What is the vision ?
When will they be impacted ?
Who will be impacted ?
What are the business outcomes we are aiming for?
What will we do to prepare impacted stakeholders ?
How will we measure where we are going ?
What are the first steps we can now start to make ?

## Slide 19: Agenda for Session 4
A few generic change concepts
Teambuilding
A written evaluation

## Slide 20
Lord of the Rings movie clip - Project Management
https://www.youtube.com/watch?v=UIVWaUgqEAc

## Slide 21: 4 stages for creating high-performance teams

## Slide 22: Stages 1 and 2: Forming and Storming
Polite
Impersonal
Watchful
Guarded
Concern for structure
Silence
Anxiety
Dependence on leader
Confronting people
Opting out
Sub-grouping
Conflicts
Feeling stuck
Noisy
Rebellion

## Slide 23: Norming and Performing
Clearer roles emerging
Developing skills
Establishing procedures and norms
Giving feedback
Confronting issues
More open exchanges
More/better listening
Move to group cohesion
Resourceful – energy focused on the task
Flexible
Openness
Actively seek feedback
Effective
Close and supportive
Settled interdependence

## Slide 24: Written evaluation. Individually. One hour.
Create a system of KPIs for your project, linked to the Balanced Scorecard (20’).
List 6 changes that may happen during your project (in terms of schedule, cost or performance), and slot them into the Change Impact Assessment matrix (15’).
Reflect on the team you have been a part of during this seminar: have you become « performing » in some or all of the areas of effectiveness? Explain your thinking (15’). (PS: all answers will stay entirely confidential).
What are the three elements of the A-Z that you found most interesting? Explain your thinking (10’).

## Slide 25: Final exam. A report of 4-6 pages. By mail. 17th April latest.
In teams: for each of your projects:
    Produce a Risk analysis
    Do a Stakeholder analysis
    For managing the project, would you prefer agile or waterfall: motivate your choice
    Produce a WBS for two pieces of work (Finding sponsors & Programming the bands) .
    Produce one Gantt chart integrating these two pieces of work in time.
Explain change management (the Why, What and How) to a fellow student who has not followed this seminar. 1 Page max.

## Slide 26: Happy Exams and Successful Easter
For those of you who will decorate the eggs, for those of you who will hide them, find them and eat them.