## Slide 1
Robert Fonteijn
MSc AI for marketing strategy
Project Management
Session #1

## Slide 2: Robert Fonteijn
A three-legged stool: consulting, business school teaching and volunteer work. I support my clients in gaining competitiveness in a VUCA world, my students in engaging with the 21st rather than the 20th century, and all parties I work with in making an impact on things that matter.

## Slide 3: Agenda for this S1
Why ?
What ?
How ?
A few initial inputs & exercises

## Slide 4: Question
So, why are we interested in Project Management ?

## Slide 5: A few of the on-going transitions in business
Shareholders | Stakeholders
A straight line, linear evolution | Disruption, VUCA
Limited freedom of action | Freedom of action
Tasks Principles | Relationships Application

## Slide 6: Projects : a first reflection
Projects are in the headlines. The need to respond to a global pandemic forced organisations to react quickly, learn rapidly, and make critical decisions based on shifting circumstances. War. Every response is a project.
Project‐driven workforces repair roads, release social media apps, make films, remodel our houses, and search for medicines and therapies to protect and heal us. Businesses shift supply chains. Globalisation 2.0. Nonprofits open below‐market rental housing to ease economic pressures on working families. All of these are projects.
  We are constantly transforming our civilisation in tiny increments. One project at a time.

## Slide 7: Your work in business will include:
Selecting projects and people
Leading projects
Being a project team member
Creating impact (change management)
So, those are the sort of things this course is about.

## Slide 8: Agenda for this S1
Why ?
What ?
How ?
A few initial inputs & exercises

## Slide 9: Learning objectives: from the general to the specific
LG5 To tie artificial intelligence into a broader context of management.
LO4 To offer ways for supporting managerial skills with artificial intelligence.
LG5 To tie artificial intelligence into a broader context of management.
LO2 To position artificial intelligence within a global perspective of multi-cultural environments.
To understand complexities of project management - Understand project management tools and to learn how project management process and concepts work together - Learn and grow project management vocabulary and adapt to the expectations of the professional world.

## Slide 10: Objectives (syllabus)
LG1 To master artificial intelligence applications for marketing strategy / LO2 To design innovative and disruptive technologies that empower organizations to create, predict and fulfil market demands LG3 To use artificial intelligence for strengthening customer relationships and driving consumer behavior / LO1 To deploy artificial intelligence techniques and tools to improve consumer engagement experiences
Learning objectives. The intended learning outcomes of the course are the capabilities to assess the context, put priorities in order, reason critically and think laterally to create unbiased and innovative solutions in different industries. Students should then be able to get inspiration, imagine and build effective and efficient marketing plans to achieve objectives through the application of easy-to-use methodologies.

## Slide 11
Current state Transition Target state
Business and technical change
Project management: structure, roles, processes, systems
People change
Change management approach & tools
Any transition implies project- and change management

## Slide 12: Project Management : a 3-Phase Approach
Phase I: Build a Business Case
Phase II: Initiate the Project
Business opportunity & suggested solution
Project objectives, scope & approach
Project deliverables & business outcomes
Strategic alignment
Dependencies & constraints
Risk assessment & mitigation
Change impact assessment
Project costs
Benefits
Net present value
Key success factors & KPIs
High-level project plan
Detailed project plan
Project dashboard
Parking lot
Punch list
Post project evaluation report
Phase III: Define & Imple-ment the Project Plan
Project charter
Project challenges and key success factors
RACI matrix
Stakeholder analysis

## Slide 13: Change Management : a 4-phase approach
Phase I: Define the Change Mgt Strategy
Phase II: How people experience change
Phase IV: Implement, Track & Manage Progress
Company’s strategy
Required change to implement the strategy
Business roadmap
Company readiness for change
Structure and size of change mgt team
Roles & responsibilities
Guiding principles
Change Lean Canvas
Change impact assessment
Objectives and levers (ADKAR Model)
Governance
Overarching change management plan status report
Communication plan status report
Sponsorship plan status report
Coaching plan status report
Training plan status report
Resistance management plan status report
Change reinforcement
Overarching change management plan
Communication plan
Sponsorship plan
Coaching plan
Training plan
Resistance management plan
Phase III: Develop the Change Management Plans
Change Commitment Curve
Change Personal Transition Curve
Heart & Mind Human Drivers
Innovation Adoption Curve
Maslow Hierarchy of Human Needs
Four Stages of Team Development
Stakeholder analysis

## Slide 14: Two different subjects, but entirely linked
Project Management is about installation. It focuses on a plan built around events and timelines with the aim of getting from a current state (no installation) to a future state (installation achieved).
Change Management is about adoption. It focuses on the people aspects of the change with the aim of getting a critical mass of people to be believe in and be committed to the change involved, to learn new behaviours and to sustain them willingly.

## Slide 15: Project management roles include :
Driving solution delivery.
Communicating progress and impact on solution deliverables and project goals.
Implementation and technical risk management. Focuses on project time, cost, quality, scope. Follows project management lifecycle.
Steps and tools for managing the project from start to end.

## Slide 16: Change management roles include :
Working towards change sustainability and integration.
Communicating progress and impact on people readiness.
People risk management. Focusing on people­ strategies and planning for change adoption and timely benefits realisation. Follows change management lifecycle.
Steps and tools for managing and motivating people who are experiencing change. Concerned with the optimal ownership, use and benefit of the delivered solution.

## Slide 17: Every project has a beginning and an end
For example, developing a new EV is a project (actually, a lot of projects). Manufacturing it at scale and other repetitive processes are ongoing operations.
Skills required include:
        Communicating with team members and stakeholders.
        Estimating the effort, cost, and time it will take to deliver a project.
        Rapidly building cohesive and productive project teams.
        Accounting for progress and productivity to provide accurate forecasts of project completion dates and budget amounts.
        Managing the varying staffing needs that result from continually running multiple projects concurrently, all of which share a common pool of personnel.

## Slide 18: Three levels of looking at things
Macro, the Super-system :
The context
Meso, the System :
The « object of analysis »
Micro – the Sub-systems : a structured examination of the details of the object
A given project
Enterprise project
management
Breakdown of the project

## Slide 19: Activity – individually, in class
After this first short introduction to the course, please tell me what you want to learn during the 14+ hours of this Project Management course.
The more concrete, the better 
Please take 5’ to think about this individually, and then 5’ to discuss with your neighbour(s).
I commit to dealing with any of the subjects or questions you mention.

## Slide 20: Agenda for this S1
Why ?
What ?
How ?
A few initial inputs & exercises

## Slide 21: Three « Guiding Principles »
Integrity
Systematic preparation
Pragmatic execution

## Slide 22: Three Values
Academic discipline
Internationalisation
Professionalisation

## Slide 23: Three core skills
Analytical skill.
Your ability to think horizontally.
Your ability to imagine 21st rather than 20th Century solutions to 21st Century problems.
Notes: .

## Slide 24: Three rules
One student – One screen.
You exchange with the class as a whole, not with any particular person - neighbour or other.
In class, each PC is individual i.e. no screen-sharing.

## Slide 25: To be successful in this course, you should:
Be active during the sessions: make notes, ask questions.
Have a positive mindset:
  Challenge your assumptions.
  Focus on good questions – rather than answers.
  Seek areas for practical application.
Do the preparation work between the two sessions.
Notes: Cours = 30h. Travail de préparation = 70 heures !

## Slide 26: The formula: 7 + 7
Sessions:
  Today, Wednesday 5th, 09:00 – 17:00.
  Friday 6th, 09:00 – 17:00.
Homework : (in theory) 28 hours.

## Slide 27: Sessions
Session | Timing | Focus
1 | Today 09:00 – 12:30 | Why, What, How. First exercises.
2 | Today 13:30 – 17:00 | PM - further input & exercises
3 | Friday 09:00 – 12:30 | Change management. Input & exercises
4 | Friday 13:30 – 17:00 | Wrapping up.

## Slide 28: Learning mechanisms of this short course:
Methodologies.
Observing the differences between businesses in different industry sectors or countries.
Exploring institutional links – for example the PMI.
Active learning -- I do the teaching, you do the learning -- exercises and case study work.

## Slide 29: Evaluation
Continuous evaluation (x/20) :
  Team presentation during session 4.
  Individual participation in class (4 bonus points max).
Final exam y/20) : team write-up + individual answers to questions. To be posted by 15th April.

## Slide 30: Bibliography
The fast forward MBA in project management, Eric Verzon. Perlego.
Project management, a Managerial Approach, Jack R. Meredith. Perlego.
A Guide to the Project Management Body of Knowledge (PMBOK® Guide), 6th ed. Pmi.org. Perlego.
pm4ngos.org
The A-Z of project management 2023.

## Slide 31: The A-Z is a learning tool
Subject | What is it? Is the definition clear? Are there alternative definitions? Do we need to do some additional research? | Why are we interested? What is the relevance of this subject for PM or management studies generally? Give concrete examples for sectors or companies. | How can we use this in practice? What do we think of this subject? Give examples in our own business or personal lives.

## Slide 32: Agenda for this S1
Why ?
What ?
How ?
A few initial inputs & exercises

## Slide 33: SQOOT FEST, EXEQ FEST or PANIQ FEST
A rock, punk and metal festival, sponsored by Epita & Normandy Business School, open to other sponsors.
The thinking is to program an international mix of rock, representing the mix of students at the participating schools.
Two days, first half September.
Location: Canal de l’Ourq, Seine St Denis. Open air. Specific area to be determined. Local authorities favorable, but waiting for more details.

## Slide 34: Your team are the organisers
Time to do some project management:
Starting with a choice of name (a different one for each team) and the creation of a logo and outline of the website.
Then developing a Charter...
… and develop the KSFs.
Do a RACI analysis...
… and the Stakeholder analysis.

## Slide 35: Reminder: a first series of activities (pm)
Business opportunity & suggested solution
Project objectives, scope & approach
Project deliverables & business outcomes
Strategic alignment
Dependencies & constraints
Risk assessment & mitigation
Change impact assessment
Project costs
Benefits
Net present value
Key success factors & KPIs

## Slide 36: The Project Charter
Identification of stakeholders/customers.
Identification of project scope: Scoping aims to create a boundary of what work to be done and what not to be done.
Identification of project risks: an on-going activity of the project manager throughout the lifecycle.
Identification of project assumptions: hypotheses about the environment and the relationship with the project.
Identification of high-level project requirements and objectives: details are in the planning.
Identification of project success criteria: these are used as a baseline and compared with actual project performance.
Documentation of identified elements: All the identified elements need to be documented to help standardise the project work.

## Slide 37: Exercise – in teams
Please draw up a V1 of the Charter of your project.
30’

## Slide 38: Feedback
What did you come up with ?
What were the main difficulties that you had in formulating parts of the Charter ?
What did you learn from doing this exercise ?

## Slide 39: Exercise – in pairs
Look up the project management institute (pmi.org). In particular, click on « explore » and « standards ».
Two questions:
What did you find interesting ?
What are your questions after having read (part of) this site ?
Back in 20’.

## Slide 40: 12 Principles and 8 performance domains
A principle is a norm, rule, value or fundamental truth which serves as a guide for behaviour or action.
Principles are not prescriptive. They don’t tell you how to do something. They simply underpin the things that you should be doing.
Principles are designed to inform your actions. They don’t prescribe your actions.
A Project Performance Domain is a group of related activities that are critical for the effective delivery of project outcomes.

## Slide 41: The 12 Principles
Success | Communication
Project Manager | Progress
Commitment | Lifecycle
Structure | Culture
Definition | Risk
Transparency | Accountability

## Slide 42
8 Project
Performance
Domains
Team
Stakeholder
Uncertainty
Project work
Delivery
Management
Planning
Approach &
Life cycle

## Slide 43: Exercise – in teams
What are your main project challenges ?
Please use the vocabulary of the Principles and Performance Domains ».

## Slide 44: RACI

## Slide 45: Exercise – in teams
Read : https://project-management.com/understanding-responsibility-assignment-matrix-raci-matrix/
… and draw up a RACI chart for your project.
30’

## Slide 46: Stakeholder analysis
A stakeholder analysis is a process of identifying these people before the project begins; grouping them according to their levels of participation, interest, and influence in the project; and determining how best to involve and communicate each of these stakeholder groups throughout.

## Slide 47: Five steps
Identify the stakeholders.
Clarify the interest of each stakeholder.
Clarify the influence of each stakeholder.
Determine the process of engagement between stakeholders.
Manage the relationship with stakeholders from a PM point of view.

## Slide 48: A table
Stakeholders | Interest | Influence | Intra-process | Management
1. |  |  |  | 
2. |  |  |  | 
3. |  |  |  | 
Etc |  |  |  | 

## Slide 49: Exercise – in teams
Please draw up a stakeholder analysis for your project.
20’

## Slide 50
Feedback ?
Your reaction after this session 1 :
“WWW” – What Worked Well
“EBI” – Even Better If